Project Charter FINAL

PROJECT CHARTER DOCUMENT

Project Name:	Bridgewater College Ellucian Guidance Group (BCEGG)

Focus Area:	Ellucian Product Suite

Product/Process:	Ellucian Colleague, Retention, Recruiter, SQL Migration, Synoptix, Portal, Business

Objects, Technical Training, Best Practice Training

Prepared By

|  | Document Owner(s) |  |  | Project/Organization Role |  |
| --- | --- | --- | --- | --- | --- |
|  | Lorna Saunders |  |  | Project Manager |  |
|  | Connie Minnick |  |  | Manager of Administrative Information Systems |  |
|  | Vikki Ingram |  |  | Director of Human Resources |  |
|  | Dawn Dalbow |  |  | Director of Institutional Research |  |
|  | Cynthia Howdyshell-Shull |  |  | Registrar |  |
|  | Jarret Smith |  |  | Director of Admissions |  |
|  | Samantha Floyd |  |  | Programmer/Analyst |  |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| V 1.0 |  | BCEGG | Document created – May 2012 |

1

Project Charter FINAL

TABLE OF CONTENTS

| 1 | PROJECT CHARTER PURPOSE ........................................................................................... |  | 3 |
| --- | --- | --- | --- |
| 2 | PROJECT EXECUTIVE SUMMARY ....................................................................................... |  | 3 |
|  | 2.1 | Mission ................................................................................................................................. | 3 |
|  | 2.2 | Scope ................................................................................................................................... | 3 |
|  | 2.3 | Stakeholders/Clients: ........................................................................................................... | 4 |
|  | 2.4 | Teams Roles and Responsibility: ........................................................................................ | 4 |
|  | 2.5 Team Norms: ....................................................................................................................... |  | 5 |
|  | 2.6 | Voting Process: ................................................................................................................... | 5 |
|  | 2.7 | Project Team Organization .................................................................................................. | 6 |
|  | 2.8 | Approach: ............................................................................................................................ | 8 |
|  | 2.9 | Risk Management: ............................................................................................................... | 8 |
|  | 2.10 Custom Software Approach:.............................................................................................. |  | 8 |
| 3 | PROJECT SCOPE ................................................................................................................... |  | 9 |
|  | 3.1 | Goals and Objectives: ......................................................................................................... | 9 |
|  | 3.2 | Deliverables Out of Scope ................................................................................................. | 11 |
|  | 3.3 | Project Scope: ................................................................................................................... | 11 |
| 4 | PROJECT ASSUMPTIONS ................................................................................................... |  | 12 |
| 5 | PROJECT COMMUNICATIONS ............................................................................................ |  | 12 |
| 6 | PROJECT TEAM ORGANIZATION....................................................................................... |  | 13 |
| 7 | APPROVALS ......................................................................................................................... |  | 14 |
| 8 | APPENDICES ........................................................................................................................ |  | 15 |

2

Project Charter FINAL

1	PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates and budget. In addition, it serves as a contract between the BC Ellucian Guidance Group (BCEGG) and the president’s council, stating what will be delivered according to the budget, time constraints, risks, resources and standards agreed upon for the project.

2	PROJECT EXECUTIVE SUMMARY

2.1 Mission

The effective use of information technology inside and outside the classroom is a strategic imperative of Bridgewater College (the College). The Ellucian Action/Implementation Plan is intended to enhance the services provided to students, faculty and staff, by implementing new system features and capabilities, as well as improving on existing utilization of the system, and related business processes.

2.2 Scope

The scope of this project includes:

Phase 1 Engagement

- Custom Code Analysis for all applications (Determine what can be eliminated because of new Base product enhancements)

- Implementation of Recruiter

- Windows Server Migration

- Application Reviews

o  Core Data (Includes Student Life)

o	Recruitment/Admissions

  - Financials

  - Financial Aid

  - Registration and Records

  - Accounts Receivable and Cash Receipts

  - Human Resources and Payroll

- Synoptix Financial Reporting Implementation

- Portal and Integrated Learning Platform (ILP)

  - Employees first, then Students

Phase 2 Engagements

- Retention Alert Module Implementation

- Reporting and Operating Analytics

- SQL Migration

3

Project Charter FINAL

Building One Team:

Ellucian Project Manager and Territory Manager will partner with the BC Ellucian Guidance Group to implement a project management governance process that will facilitate planning, execution and reduce the risks associated with implementation of programs of this magnitude.

- Stakeholders/Clients:

  - Faculty

  - Administration

  - Staff

  - Board of Trustees

  - Students

  - Alumni

  - Outside Vendors

  - Advancement

  - Federal/State Reporting Agencies

  - Church of the Brethren

  - Prospective Students

  - Parents

  - Media

- Teams Roles and Responsibility:

  - Team member roles and responsibility

    - Remain positive and optimistic (not only words but tone and body language)

    - Feel confident in what you’re sharing

    - Attend ALL meetings

    - Keep client site up to date

    - Document all procedures

    - Participate in training and consulting

    - Complete tasks assigned by consultants and team leaders

    - Participating in testing and live simulations

    - Develop internal training materials

    - Conduct training for other staff

  - Team Leads Roles (in addition to member roles listed above)

    - Be technologically sound in what you expect your team to do/learn

    - Coach/Counsel/Reward/Encourage your team

    - Ensure implementation progress and success

    - Schedule and lead team meetings (send out advance agenda)

    - Attend ALL BCEGG meetings (be prepared to share sub team updates/demos)

    - Manage consultant recommendations and next steps

    - Facilitate testing and live simulations

4

Project Charter FINAL

    - Manage Teams Issue Log

    - Identify hand-offs to other areas

    - Frequent communications with marketing

    - Document procedures

    - Define members of your subcommittee

  - Team Leaders

    - Financials – Mary Beth Schwab

    - Student/Faculty/Registrar – Lee Williams/Cynthia Howdyshell-Shull

    - Human Resources – Vikki Ingram

    - Admissions/Recruiter – Jarret Smith

    - Financial Aid – Scott Morrison

    - Student Life – Crystal Lynn

    - Core – Dawn Dalbow/Jeff Fike

    - Reporting – Dawn Dalbow

    - Portal – Crystal Lynn/Vikki Ingram

- Team Norms:

  - Meetings will be held every other week, as long as there are agenda items

  - Meetings will begin at 8:30 a.m. – should typically last one hour

  - Attend all possible meetings

  - No representatives from areas/departments will be sent to the meetings in your absence

  - Any committee member can submit agenda items

  - Project manager will send out agenda – in advance of the meeting

  - Meeting notes will be taken by a non-voting third party

  - Decisions are made following candid discussions

  - Decisions will be made through voting (see below for agreed-upon voting)

  - Once decisions are made, all committee members will support the decision and “own” it – no campus or community discussions regarding the decision other than a show of full support

  - Committee members will stay well informed. If a meeting is missed, it is up to the committee member to keep up to date on all discussions and decisions

  - What happens in the meeting stays in the room; everyone is in agreement once they leave the meeting (as far as the outside community is concerned). Communications with the campus reflect the group consensus and will be presented in a positive manner

- Voting Process:

  - It was agreed that the committee will use consensus for decision making, however if consensus

cannot be reached:

 Must be understood that decisions may not be what an individual may choose, but the group is looking at what is best for the overall campus community

5

Project Charter FINAL

      - Project manager has the deciding vote if there is a deadlock among committee members

      - Once the meeting is over, all committee members will fully support the decision in order for the group and campus project to be a success

  - All BCEGG denials can be appealed to an area vice president. The vice president will hear the request and determine if the appeal goes to the president’s council for consideration.

- Project Team Organization

    - “Team” approach (see figure below).

6

Project Charter FINAL

7

Project Charter FINAL

2.8 Approach:

Work plans will be established for projects within the Ellucian Action/Implementation Plan. These plans will be prioritized and attached to a Program Level plan that allows rollup and aggregate program analysis during the lifecycle of the program.

Individual projects may require their own respective team meetings and schedules, but will be monitored and reported upon as part of the overall program. BCEGG team members will be working with Ellucian subject matter experts as the specific activities of each project are undertaken.

Regular team status reviews will be performed. Monthly executive budget reconciliation and project health reports will be produced and reviewed with the BCEGG Team.

2.9 Risk Management:

The Ellucian Project Manager will work with the BCEGG, to ensure that progress is being made per established plans and costs. It is the Ellucian Project manager’s responsibility to remove obstacles to progress that are within their control, and to escalate those situations to the president’s council with recommendations to mitigate risk.

2.10 Custom Software Approach:

The College has discussed the need to eliminate “Custom Software” and revert back to a vanilla Colleague software solution without customizations. Custom programs in the current system have resulted in system update delays and difficulties in implementing new Colleague functionality such as the new User Interface. The decision has been made to eliminate customizations to enable the College to take best advantage of new functionality as it becomes available and to manage operating costs.

The College recognizes this change will require staff to rework processes and find ways to utilize the system without the customizations currently in use; Ellucian will provide consulting support and training to help find alternative ways to accomplish the desired functionality without customization.

The College recognizes that there are some configuration and setup items that could be confused with the

“Custom Software” that has been restricted in future Colleague environments and referenced in this document. The following definition is offered to clarify the meaning of the term “Custom Software” as it relates to future Colleague environments at the College. The definition for the College “Custom Software” follows:

“Custom Software” shall be defined as any software that alters the normal operation of a Colleague module as described by the module documentation located on the Ellucian Client website, developed locally or outside Ellucian, Systems Development Division, or any software not supported by Ellucian, and installed in

8

Project Charter FINAL

the Colleague system that potentially interferes with the normal implementation of Ellucian delivered System Updates.”

All custom non-delivered Ellucian processes or enhancements shall require the approval of BCEGG and the president’s council. The process for obtaining “Custom Software” functionality change authorization will utilize the “Colleague Customization Request” and “Colleague Customization Specifications” web forms that are associated with the College’s Smartsheet project management tracking. Any denial of customization requests by the BCEGG may be elevated to the area vice president who may choose to present the request to the president’s council. The president council’s decision will stand.

Utility subroutines intended to calculate institution or state specific regulations that follow Ellucian guidelines for use in computed columns, print subroutines, procedures, rules or designated subroutine hooks may be used following the approval of the BCEGG team.

3	PROJECT SCOPE

3.1 Goals and Objectives:

Note: Measures of the proposed goals will be maintained in a separate document. Achievement of the proposed goals and objectives will be updated monthly and an up to date copy of the progress of these goals will be kept with this project charter.

| GOAL | OBJECTIVE | PROJECT(S) |  |
| --- | --- | --- | --- |
| Optimal use of existing (June | Business processes that utilize | Review of current customizations |  |
| 2012) Colleague solutions | delivered functionality with |  Create documented list of all |  |
|  | minimal customizations resulting |  |  |
|  |  |  | current customizations (IT) |
|  | in a streamlined upgrade/patch |  |  |
|  |  |  |  |
|  | process |  | Evaluation of current |
|  |  |  | customizations and |
|  |  |  | recommendation for |
|  |  |  | replacement with delivered |
|  |  |  | functionality, alternative |
|  |  |  | solutions, elimination, or |
|  |  |  | retention |
|  | Improved and streamlined |  | Application Reviews and |
|  | business processes that make full |  | business process analysis in |
|  | use of available Colleague |  | all areas |
|  | solutions |  | Data cleansing |
| Physical resources (hardware) | Improved performance for | Server migration to Unidata on |  |
| that facilitates the most | Colleague and Informer processes, | Windows |  |
| efficient use of Ellucian | which is achieved via virtualization |  |  |
| products | and separation of production |  |  |
|  | from all other environments and |  |  |
|  | redundancy/disaster recovery |  |  |
|  | Industry-standard relational | SQL server migration |  |
|  | database server (SQL) that |  |  |
|  | enables use of industry reporting |  |  |
|  | and database management tools, |  |  |
|  | increases the pool of potential |  |  |
|  | 9 |  |  |

Project Charter FINAL

| GOAL | OBJECTIVE | PROJECT(S) |
| --- | --- | --- |
|  | employees, and improves |  |
|  | database performance |  |
| Enhance technology services | Improved recruitment and | Implementation of Recruiter |
| in accordance with BC 2020 | application management process |  |
| Strategic Priorities and | that eliminates inefficiencies (such |  |
| budgetary constraints | as manual data entry) and |  |
| through implementation of | improves and automates |  |
| additional/new solutions | communications. |  |
|  | Fully integrated information | Implementation of the Campus |
|  | access experience for applicants, | Portal |
|  | students, faculty and staff and |  |
|  | improved campus |  |
|  | communications and |  |
|  | collaboration |  |
|  | Fully integrated information | Implementation of Parent Portal |
|  | access experience for parents |  |
|  | Fully integrated student learning | Implementation of Integrated |
|  | and co-curricular experience. | Learning Platform (ILP) |
|  | Registered students will have |  |
|  | instant access to all online course |  |
|  | materials and mobile access to |  |
|  | course information. |  |
|  | Improved efficiency in compiling | Implementation of Synoptix |
|  | financial statements and reports |  |
|  | (replacing time-consuming |  |
|  | compilation of reports in Excel) |  |
|  | Improved and automated tracking | Implementation of Retention |
|  | of students of concern that will | Alert |
|  | lead to more timely and useful |  |
|  | interventions and improved |  |
|  | retention and graduation rates |  |
|  | Streamlined and standardized | Implementation of Reporting and |
|  | reporting process using Ellucian’s | Operating Analytics |
|  | Reporting and Operating Analytics |  |
|  | with access to industry-standard |  |
|  | dashboards that will provide |  |
|  | dynamic and timely information |  |
|  | for strategic decisions |  |

10

Project Charter FINAL

| GOAL | OBJECTIVE | PROJECT(S) |  |
| --- | --- | --- | --- |
| Employees that are proficient | Implementation of a | Evaluation of available resources |  |
| in the use of Colleague | comprehensive training and | from Ellucian, other outside |  |
| solutions, up-to-date with the | refresher program that maximizes | sources, and in-house expertise |  |
| latest software | the cost-benefit of available | and creation of a comprehensive |  |
| enhancements, and in | resources. | training and refresher program |  |
| compliance with College |  |  | Evaluation of training |
| standards |  |  |  |
|  |  |  | resources available from |
|  |  |  | Ellucian and cost analysis |
|  |  |  Continue to invest in |  |
|  |  |  | conference attendance |
|  |  |  | Consideration of partnering |
|  |  |  | with other Ellucian clients to |
|  |  |  | share costs for on-site |
|  |  |  | training |
|  |  |  Cross-training between |  |
|  |  |  | departments and utilization |
|  |  |  | of in-house expertise |

3.2 Deliverables Out of Scope

Changes or additions to established project scope will be managed using formal Change Management procedures. Changes to scope that have no financial impact will be documented as a Memo of Understanding (MOU) and will become part of this charter. Changes to scope with financial impact, will be documented as an attachment to the engagement contract between Bridgewater College and Ellucian. Impact to project priorities, resources and timelines will be communicated as a result of all approved changes.

3.3 Project Scope:

- Implement/Perform the following

o  Server Migration to Unidata on Windows

o	Recruiter

o	Portal

  - Integrated Learning Platform

  - Synoptix Financial Reporting

  - Retention Alert

  - Reporting and Operating Analytics

  - WebAdvisor Workflows for Approvals and Request for Payment

  - SQL Migration

- Application Reviews and Business Process analysis in all areas of the campus using Colleague

  - Financial Aid

11

Project Charter FINAL

o	Human Resources

o Registration and Records, including E-advising o Core Data and Functions, including Student Life

o  Finance and Accounts Receivable

- Customization Inventory, Review and Analysis

- Staff and Faculty Training

- PROJECT ASSUMPTIONS

  - Projects will be planned and tracked at an activity level with established work estimates. Durations will be established based upon the availability of resources at Bridgewater College.

  - The Ellucian Project Manager will make every effort to ensure that the activities in the College business calendar are understood, and that the planned project activities are scheduled in accordance with those college activities.

  - It is the responsibility of the Ellucian Project Manager(s) and the BCEGG to ensure that progress is being made per established plans and costs, to remove obstacles to progress that are within their control, and to escalate those situations to project sponsors with recommendations to mitigate risk.

  - The president’s council will be the functional owner of the Ellucian Action/Implementation Plan and will be the final authority on system scope changes and problem escalation. Team leads will update the project manager on a monthly basis and the project manager will report this information including timeline and progress back to the president’s council.

  - The standardization of data and evaluation of current customizations will allow projects to be planned and completed to enhance daily productivity, improve campus communication and satisfaction, and result in good procedural documentation and better training.

- PROJECT COMMUNICATIONS

Campus Communications Plan:

Information pertaining to BCEGG can be found on the Faculty and Staff page of the Bridgewater College website. BCEGG worked with marketing and communications to help brand the page. There are monthly meetings to provide updates, which include faculty, staff, Bridgewater Users Group (BUG) and the Campus Communications group. Each team sends monthly updates/progress reports to the communications group. There will be question and answer sessions on upcoming implementations for faculty, staff and students. Students can also view information from the Daily Eagle.

12

Project Charter FINAL

| 6 | PROJECT TEAM ORGANIZATION |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  | Contact |
|  | Project Team | Project Team Member(s) | Responsibilities | Information |
|  | Sponsorship | Roy W. Ferguson, Jr. | Interim President | 540-828-5307 |
|  |  |  |  | rferguso@bridgewater.edu |
|  |  | Anne Keeler | Vice President for |  |
|  |  |  | Finance and | 540-828-5470 |
|  |  | President’s Council | Treasurer | akeeler@bridgewater.edu |
|  |  | Nancy Hughes | Ellucian Territory | Office: 703-261-2224 |
|  |  |  | Manager | Cell: 703-795-8807 |
|  |  |  |  | Nancy.Hughes@ellucian.com |
|  | Client Success | Gayle Jaacks | Ellucian Associate | Office: 712-378-2656 |
|  |  |  | Vice President for | Cell: 712-253-2467 |
|  |  |  | Client Success | Gayle.Jaacks@ellucian.com |
|  | Program | Lorna Saunders | Ellucian Project | Office: 540-828-5765 |
|  | Management |  | Manager | Cell: 540-448-1052 |
|  |  |  |  | lsaunder@bridgewater.edu |
|  |  | Connie Minnick | Manager of | 540-828-5781 |
|  |  |  | Administrative | 540-560-9787 |
|  |  |  | Information Systems | cminnick@bridgewater.edu |
|  | Project | Member Email ID | Member Contact | Project Team(s) |
|  | Management |  | Number |  |
|  | Team Members |  |  |  |
|  | Dawn Dalbow | ddalbow@bridgewater.edu | 540-828-5310 | Project Management |
|  | Cynthia | chowdysh@bridgewater.edu | 540-828-5313 | Project Management |
|  | Howdyshell-Shull |  |  |  |
|  | Kristy Rhea | krhea@bridgewater.edu | 540-828-5741 | Project Management |
|  | Vikki Ingram | vingram@bridgewater.edu | 540-828-5393 | Project Management |
|  | David Richard | drichard@bridgewater.edu | 540-828-5454 | Project Management |
|  | Alan Eby | leby@bridgewater.edu |  | Project Management |
|  | Crystal Lynn | clynn@bridgewater.edu | 540-828-5356 | Project Management |
|  | Mary Beth Schwab | mschwab@bridgewater.edu | 540-828-5487 | Project Management |
|  | Lee Williams | lwilliams@bridgewater.edu | 540-828-5626 | Project Management |
|  | Scott Morrison | smorriso@bridgewater.edu | 540-828-5376 | Project Management |
|  | Jarret Smith | jlsmith@bridgewater.edu | 540-828-5469 | Project Management |
|  | Samantha Floyd | sfloyd@bridgewater.edu | 540-515-3755 | Project Management |
|  | Abbie Parkhurst | aparkhu@bridgewater.edu | 540-828-5782 | Project Management |
|  | Jeff Fike | jfike@bridgewater.edu | 540-828-5395 | Project Management |

13

Project Charter FINAL

7	APPROVALS

Prepared by	__________________________________

The BC Ellucian Guidance Group (BCEGG)

Lorna Saunders

Bridgewater College Project Executive Sponsor

Approved by	______________ ___________________

Roy Ferguson

Bridgewater College Interim President

__________________________________

Gayle Jaacks

Ellucian Project Manager

14

Project Charter FINAL

8	APPENDICES

Appendix A - MOU

Fill in and get approval for the following Memo of Understanding document for changes that do not require new work orders.

15

ellucian

PROFESSIONAL SERVICES MEMO OF UNDERSTANDING

AMENDMENT TO ORIGINAL CONTRACT OR PENDING ORDER #

DATED XX-XX-XXXX

Bridgewater College and Ellucian, Inc. ("Ellucian") desire to make changes and/or provide clarification to the above referenced contract OR Pending Order to better align with the project scope. It is understood that the changes outlined below will not impact the total dollar value of the original Agreement. This Memo is subject to the original Ellucian (formerly Datatel) General Terms and Conditions Agreement separately signed.

Date:

Client Name / ID:

Client Contact Name:

Client Phone Number:

Datatel Territory Manager:

Datatel Project Manager:

Describe Changes and/or Provide Clarification to Services:

Describe the requested change:

Describe the rationale for this change:

| Client Approval Signature | Client Approval Date |
| --- | --- |
|  | or Fax signed memo to: 703-968-4564 |
| Confidential |  |
| Project Charter FINAL without Signature |  |